ResilienceSim v1

Civil Protection Infrastructure Simulator

Project Plan & Phase Roadmap

Version 1.0  |  March 2026  |  Personal Research Portfolio

# 1. Executive Summary

ResilienceSim is a Python-based, turn-by-turn simulation engine that models how two fictional nations — Auria and Boros — manage civilian infrastructure during cascading crises such as earthquakes, floods, and equipment failures. Rule-based AI agents take non-weaponised recovery actions (repair, evacuate, reinforce, reroute) while a consequence engine propagates dependency-driven failures across power, water, hospital, transport, and communications assets.

The system is designed as a portfolio project demonstrating systems engineering, multi-agent AI, computer vision, and responsible simulation design. It is directly relevant to roles in defence resilience, civil protection, logistics simulation, and infrastructure risk modelling.

# 2. Project Goals

### Primary

- Build a complete, runnable simulation with a Streamlit dashboard that demonstrates infrastructure resilience under disruption.

- Implement a dependency-graph consequence engine with cascading failures (power → hospital, transport → water treatment, etc.).

- Develop rule-based agents that autonomously manage recovery using resource budgets and priority queues.

- Produce clean, well-documented Python code suitable for a defence/aerospace portfolio.

### Secondary

- Integrate an optional YOLOv8 vision module for civilian infrastructure classification from aerial imagery.

- Add Claude API narrative generation to produce turn-by-turn humanitarian summaries.

- Lay the groundwork for a future reinforcement learning agent for optimal resource allocation.

# 3. Scope & Boundaries

| IN SCOPE — v1 | OUT OF SCOPE — v1 |
| --- | --- |
| Fictional grid map (20×20 cells) | Real-world geography or satellite feeds |
| Civilian asset types only (8 types) | Weapons, targeting, or combat mechanics |
| Non-weaponised actions (repair, evacuate, reinforce) | Attack optimisation or retaliation planning |
| Rule-based agents with resource budgets | Full RL training pipeline (reserved for v2) |
| Streamlit dashboard (local) | Multiplayer, real-time, or cloud deployment |
| Optional YOLOv8 vision adapter (civilian classes) | Live aerial imagery or classified datasets |
| Claude API narrative summaries (optional) | Autonomous AI decision-making without human oversight |

# 4. Architecture Overview

The system is structured around four subsystems with strict dependency ordering and explicit data contracts enforced by Pydantic schemas.

| Subsystem | Key Files | Responsibility | Depends On |
| --- | --- | --- | --- |
| engine/ | world.py, turn_engine.py, consequence.py | State management, turn resolution, cascade propagation | config, schemas |
| agents/ | rule_agent.py | Priority-based recovery action selection | config, schemas, engine |
| vision/ (opt) | detector.py | YOLOv8 civilian infrastructure classification | config only |
| ai_narrator/ (opt) | narrator.py | Claude API turn narrative generation | schemas, Anthropic API |
| app.py | app.py | Streamlit dashboard — map, KPIs, event log | engine, agents, config |

Import order enforced: config → schemas → engine → agents → app. No circular imports permitted.

# 5. Phase Roadmap

Each phase is self-contained and testable before the next begins. Phases 1 and 3 are the minimum viable product. Phases 4 and 5 are optional enhancements.

| Phase | Deliverables | Tests | Status |
| --- | --- | --- | --- |
| PHASE 1 — Core Engine (Weeks 1–2) |  |  |  |
| Phase 1 | world.py · turn_engine.py · consequence.py · rule_agent.py · anchor files | 22 tests: loading, dependencies, transitions, determinism, agent priority, end conditions | COMPLETE |

### Phase 1 — Detailed Deliverables

- config.py — all constants, asset types, dependency graph, action costs, end conditions

- schemas.py — 10 Pydantic models: Asset, PopulationZone, ResourceStock, Action, PendingAction, SimEvent, ScenarioState, TurnResult, AgentObservation, DetectionResult

- ARCHITECTURE.md — module contracts, data flow, 17-step turn sequence, key rules

- engine/world.py — load_scenario(), reset_scenario(), WorldGrid with spatial helpers

- engine/consequence.py — 4 pure functions: dependency penalties, consequences, zone updates, end conditions

- engine/turn_engine.py — step_simulation() orchestrating all 17 steps

- agents/rule_agent.py — 5-priority rule agent with affordability checks

- data/scenarios/cascade_crisis.json — default scenario: 16 assets, 4 zones, pre-damaged power plants

- tests/test_phase1.py — 22 pytest tests across 6 test classes

| Phase | Deliverables | Tests | Status |
| --- | --- | --- | --- |
| PHASE 2 — Scenario Builder (Week 3) |  |  |  |
| Phase 2 | scenario_builder.py · 2 additional scenario JSONs · scenario validation CLI | Scenario schema validation tests · second scenario smoke test | PLANNED |

### Phase 2 — Detailed Deliverables

- engine/scenario_builder.py — programmatic scenario generation helper (random asset placement, difficulty presets)

- data/scenarios/flood_response.json — second scenario: flood-damaged transport and water assets

- data/scenarios/cascading_blackout.json — third scenario: progressive power failure chain

- CLI tool: python -m engine.scenario_builder --preset hard --seed 99 — generates a valid scenario JSON

- Scenario validation: load_scenario() raises descriptive errors on malformed input

| Phase | Deliverables | Tests | Status |
| --- | --- | --- | --- |
| PHASE 3 — Streamlit Dashboard (Weeks 4–5) |  |  |  |
| Phase 3 | app.py · render_state() · grid map · KPI panels · event log · replay mode | UI smoke test · one-turn advance test · replay determinism test | PLANNED |

### Phase 3 — Detailed Deliverables

- app.py — Streamlit dashboard with 3-panel layout

- Left panel: scenario picker dropdown, Turn Advance button, Reset button, speed slider

- Main panel: 20x20 grid rendered as coloured tiles (green/amber/red/grey by health), asset name overlays, disruption heat colour

- Right panel: per-nation KPI bars (service coverage, displaced persons, resource stocks), active consequence badges, turn event log

- render_state(state) -> dict — serialises ScenarioState to UI-friendly dict

- Deterministic replay: load scenario → run N turns with fixed seed → results always identical

- Auto-step mode: checkbox to advance one turn per N seconds automatically

| Phase | Deliverables | Tests | Status |
| --- | --- | --- | --- |
| PHASE 4 — Vision Adapter (Optional) (Week 6) |  |  |  |
| Phase 4 | vision/detector.py · YOLO_CLASS_MAP · scenario annotation tool | Detection unit tests · class mapping test · graceful fallback test | OPTIONAL |

### Phase 4 — Detailed Deliverables

- vision/detector.py — YOLOv8Detector class with detect(image_path) -> DetectionResult

- YOLO_CLASS_MAP in config.py maps 7 YOLO class names to civilian asset types

- Pretrained YOLOv8n fallback when fine-tuned weights absent (zero setup required)

- vision/annotate.py — draws bounding boxes and asset-type labels on images for review

- Scenario annotation tool: feed an image of a grid region → get suggested asset placements in JSON format

- Dataset reference: xView (60 overhead classes) and DOTA (15 object categories) for optional fine-tuning

- NOTE: vision module is never called during simulation turns — annotation/scenario-building only

| Phase | Deliverables | Tests | Status |
| --- | --- | --- | --- |
| PHASE 5 — AI Narrative & Reporting (Optional) (Week 7) |  |  |  |
| Phase 5 | ai_narrator/narrator.py · turn summary prompt · HTML/PDF export | Narrator graceful-skip test · narrative tone test · export smoke test | OPTIONAL |

### Phase 5 — Detailed Deliverables

- ai_narrator/narrator.py — ClaudeNarrator class: generate_narrative(turn_result) -> str

- System prompt enforces humanitarian/recovery framing — 3 sentences max per turn

- Graceful skip when ANTHROPIC_API_KEY not set or DISABLE_NARRATOR=true in .env

- Narrative shown in Streamlit event log as italic humanitarian summary per turn

- Export: Save full simulation run as HTML report (turn log + KPI charts + narrative)

- Optional PDF export using Playwright or WeasyPrint

| Phase | Deliverables | Tests | Status |
| --- | --- | --- | --- |
| PHASE 6 — RL Agent (Future / v2) (Weeks 8–10) |  |  |  |
| Phase 6 | agents/env.py (PettingZoo) · agents/rl_agent.py (PPO) · training scripts | RL environment step/reset tests · reward function tests · convergence check | v2 SCOPE |

### Phase 6 — Detailed Deliverables

- agents/env.py — PettingZoo AECEnv wrapping step_simulation() for both nations

- Observation space: flattened AgentObservation vector (asset health, zone coverage, resource fractions, consequence flags)

- Action space: Discrete — index into valid action set per turn

- agents/rl_agent.py — Stable-Baselines3 PPO wrapper with train() and predict()

- Reward: +1 per repaired critical asset, -2 per displaced person delta, +10 stabilised, -10 collapsed

- Training: PPO agent vs rule_agent opponent for 500k timesteps

- Goal: RL agent outperforms rule agent on service_coverage_score across 3 scenarios

# 6. Test Plan Summary

| Test Class | What It Verifies | Phase |
| --- | --- | --- |
| TestWorldLoading | Scenario loads, assets have correct health, resources initialised, grid places assets | Phase 1 |
| TestConsequences | Degraded power emits blackout, dependency penalty fires, zone coverage drops | Phase 1 |
| TestTurnTransitions | Repair increases HP, costs resources, invalid actions rejected, state not mutated, multi-turn queuing | Phase 1 |
| TestDeterminism | Same seed + same actions = identical health values across runs | Phase 1 |
| TestRuleAgent | Prioritises critical assets, never overspends, returns empty list when broke | Phase 1 |
| TestEndConditions | Collapse triggers at low coverage, stabilise triggers after 3 consecutive healthy turns, timeout at max_turns | Phase 1 |
| TestScenarioBuilder | Generated scenario loads, assets within grid bounds, resource stocks correct | Phase 2 |
| TestUI | Dashboard loads default scenario, advances one turn, KPI values update, no runtime errors | Phase 3 |
| TestVision | Pretrained fallback loads, detection runs, class map covers all YOLO_CLASS_MAP keys | Phase 4 |
| TestNarrator | Returns empty string without API key, narrative is non-empty with key, no crash on bad turn result | Phase 5 |

# 7. Portfolio Framing for Defence & Aerospace

ResilienceSim is directly applicable to roles in defence resilience engineering, civil protection systems, logistics simulation, and infrastructure risk modelling. The following framing is recommended when presenting this project.

### What This Project Demonstrates

- Systems engineering: dependency graph modelling, cascading failure propagation, state machine design

- Multi-agent simulation: two independent agents with shared-world state and resource competition

- Responsible AI design: explicit scope boundaries, civilian-only asset types, no dual-use components

- Software architecture: Pydantic schemas as module contracts, pure functions, deterministic simulation

- ML integration: YOLOv8 computer vision, optional LLM narrative generation via API

### Relevance to Defence Domains

- Continuity of Operations (COOP): exactly what military logistics and base resilience teams model

- CBRN / disaster response simulation: cascading infrastructure failure is the core challenge

- NATO / UN civil-military cooperation: humanitarian consequence modelling is a required skill

- Digital twin foundations: the dependency graph + grid world is the seed of a digital infrastructure twin

### How to Present It in an Interview

"I built a multi-agent infrastructure resilience simulator in Python. It models how civilian services cascade-fail under disruption — power outages propagating to hospitals, transport damage slowing repair crews — and implements rule-based AI agents that autonomously manage recovery under resource constraints. The architecture uses Pydantic schemas as explicit data contracts between modules and a pure-function consequence engine to guarantee determinism. I chose this framing specifically because continuity-of-operations and resilience simulation are core to defence and civil protection work."

# 8. Project File Structure

| File / Directory | Purpose |
| --- | --- |
| config.py | All constants — asset types, dependencies, action costs, end conditions |
| schemas.py | 10 Pydantic data models — module contracts |
| ARCHITECTURE.md | System design reference — read before coding any file |
| requirements.txt | Pinned Python dependencies |
| .env.example | API key template |
| engine/world.py | load_scenario(), WorldGrid spatial helper |
| engine/consequence.py | 4 pure consequence functions |
| engine/turn_engine.py | step_simulation() — 17-step turn orchestrator |
| engine/scenario_builder.py | Programmatic scenario generator (Phase 2) |
| agents/rule_agent.py | 5-priority rule-based recovery agent |
| agents/env.py | PettingZoo environment wrapper (Phase 6) |
| agents/rl_agent.py | Stable-Baselines3 PPO agent (Phase 6) |
| vision/detector.py | YOLOv8 civilian infrastructure detector (Phase 4) |
| ai_narrator/narrator.py | Claude API humanitarian narrative (Phase 5) |
| app.py | Streamlit dashboard entry point (Phase 3) |
| data/scenarios/*.json | Scenario definitions (cascade_crisis + 2 more) |
| tests/test_phase1.py | 22 Phase 1 verification tests |
| models/yolo_civilian/ | Fine-tuned YOLOv8 weights (optional) |

# 9. Key Decisions & Rationale

| Decision | Chosen | Rationale |
| --- | --- | --- |
| UI platform | Streamlit | Pure Python, zero JS, shareable via browser, easy demo |
| State model | Pydantic v2 schemas | Explicit contracts prevent hallucination in AI-assisted coding |
| Map type | 20x20 fictional grid | Deterministic, no geospatial dependencies, easy to extend |
| Agent type | Rule-based (v1) | Verifiable, fast, no training required — RL added in v2 |
| Consequence | Pure functions | Testable, no side effects, easy to reason about |
| Vision | Optional adapter | Core sim runs without ML dependencies — lowers setup friction |
| Asset scope | Civilian only | Clean portfolio framing, relevant to defence resilience domain |
| Determinism | Seeded random per turn | Same seed + actions always reproduce identical state history |

ResilienceSim v1  —  Project Plan  |  March 2026  |  Personal Research Portfolio

Update March 2026: PHASE CP - Country Profiles (between Phase 3 and Phase 4) is COMPLETE. Deliverables include engine/country.py, data/countries JSON profiles, per-nation profile application at scenario load, runtime alliance and terrain modifiers, the Country Setup page, simulation profile summaries, and dedicated automated tests.